Ken Zach
WCP52
Weekly Status Report for week ending 10/3/13

Hours spent on project – 3

Accomplishments

  - Discussed details of the project and gained an understanding of what we are trying to accomplish.
    - Purpose of the device
    - System requirements
    - Parts and how they work
  - Named scribe of the group

Problems/Suggestions

  - Not familiar with KiCad
    - Become familiar with KiCad and create a simple PCB
  - Little familiarity with PCB design
    - Receive a lesson from Professor Temkin on good PCB design and learn to use the school's resources to etch my own PCB
  - Project requirements must be solidified
Plans

  - Meeting on Tuesday in order to go over and solidify project requirements
    - Consider changing max frequency from 100 Mhz to 200 Mhz.
    - Must add spec for Amplitude (at least 5V).
    - Detect signals down to 40 or 60 dB instead of 80.
    - Amplitude accuracy shall be within 3 dB instead of 2.5.
    - Need a max VSWR spec.
    - Each spec needs to be carefully reviewed so that we can be sure that there is some way to test each one.
    - Consider using sweeping swr
  - Research vector analyzers to get good ideas of how they are implemented
  - Familiarize myself with KiCad by 10/10