## Slide 1: Gain and Phase Analyzer
May 8, 2015
Notes: Kaidi

## Slide 2: Team
Chris Pavlina
Electrical Engineer, Team Lead
Harrison Owens
Computer Engineer
Ken Zach
Computer Engineer
Kyle Temkin
Faculty Advisor
Notes: Kaidi

## Slide 3: Agenda
Purpose
Requirements
Design
Schedule
Budget
Next Steps
Notes: Kaidi

## Slide 4: Purpose
Test the performance of filters, amplifiers
Generate Bode plot with
amplitude and phase
Notes: Kaidi

## Slide 5: Uses
Education
Testing, design, characterization of:
Signal filters
Signal amplifiers
Control systems
Notes: Chris

## Slide 6: Why?
Current state of industry
  Large
  Expensive
  Learning curve
  Students can’t see how it works!
Our Goal
  Portable
  Cost around $200
  Easy to use for students and teachers
  Open source
Image: Keysight Technologies, “E5071C ENA Series Network Analyzer”
Notes: Chris

## Slide 7: Requirements
Notes: Chris

## Slide 8: Design — Software
Notes: Harrison

## Slide 9: Design — Microcontroller
Notes: Harrison

## Slide 10: Design — Signal Generation
Notes: Ken

## Slide 11: Design — Signal Output
Notes: Ken

## Slide 12: Design — Detection
Notes: Chris

## Slide 13: Design — Phase Detection
Notes: Chris

## Slide 14: Design — PCB
Notes: Harrison

## Slide 15: Timeline
Notes: Harrison

## Slide 16: Schedule
Item | Completed
Specification | October 17, 2014
Development plan | October 31, 2014
Prototypes built | December 5, 2014
Interim | December 5, 2014
Prototypes corrected | February 26, 2015
Final PCB layout | March 14, 2015
Alpha firmware completed | March 19, 2015
PCB assembled | April 8, 2015
PC software completed | April 30, 2015
Notes: Harrison

## Slide 17: Budget
Item | Expended | Actual | Estimated to Completion | Estimated at Completion
Synth. proto. | $60 | $60 | $0 | $60
Input proto. | $70 | $70 | $0 | $70
Amp proto. | $91 | $91 | $0 | $91
Final build | $210 | $210 | $0 | $210
Enclosure | $21 | $21 | $0 | $21
Total | $452 | $452 | $0 | $452
Notes: Harrison

## Slide 18: Next Steps
Hardware
Combine prototypes into a final product
Software
Finish firmware with full analysis capability
Write PC software that receives and plots data
Calibration
Finalization
Operating manual
Software packaging and installation
Notes: Ken

## Slide 19: Conclusion
Product can capture Bode plots
Uses signal synthesizer, output amplifier, input frontend, ADC, and microcontroller
These have been prototyped and tested
Notes: Kaidi

## Slide 20: Demo