## Slide 1: Gain and Phase Analyzer Interim Report
2014, December 5th

## Slide 2: Purpose
Test the frequency behavior of filters, amplifiers
Generate Bode plot with
amplitude and phase

## Slide 3: Gain and Phase Analyzer
Requirements
Design
Prototyping
Schedule
Budget
Next Steps

## Slide 4: Requirements

## Slide 5: Design — Software

## Slide 6: Design — Microcontroller

## Slide 7: Design — Signal Generation

## Slide 8: Design — Signal Output

## Slide 9: Design — Phase Detection

## Slide 10: Design — Detection

## Slide 11: Timeline

## Slide 12: Schedule
Item | Start Date | End Date | Percent Complete
PRS | 2014-10-03 | 2014-10-17 | 100%
PDP | 2014-10-17 | 2014-10-31 | 100%
Architecture | 2014-10-31 | 2014-11-14 | 100%
Interim Report | 2014-11-14 | 2014-12-05 | 100%
Proto. built | 2014-11-14 | 2014-12-05 | 100%
Proto. firmware | 2014-11-10 | 2014-12-05 | 100%

## Slide 13: Budget
Item | Expended | Actual | Estimated to Completion | Estimated at Completion
Synthesizer | $60 | $60 | $0 | $60
Input | $70 | $70 | $0 | $70
Output amp. | $66 | $66 | $0 | $66
Power supply | $0 | $0 | $0 | $0
Final build | $0 |  | $120 | $120
Enclosure | $0 |  | $30 | $30
Misc/re-spins | $0 |  | $100 | $100
Total | $196 | $196 | $250 | $446

## Slide 14: Next Steps
Hardware
Combine prototypes into a final product
Software
Finish firmware with full analysis capability
Write PC software that receives and plots data

## Slide 15: Conclusion
Product can capture Bode plots
Uses signal synthesizer, output amplifier, input frontend, ADC, and microcontroller
These have been prototyped and tested

## Slide 16: Demo

## Slide 17: Questions?