WCP52: Weekly Status Report

Week of 2014-10-24

Kenneth Zach

Hours spent on the project: 3.25

* Team Meeting: 1.75 hours
  + Worked on PDP: 30 mins
  + Made schedule for next 2 semesters: 1.25 hours
* Additional work on PDP: 1.5 hours

Accomplishments

* Helped complete PDP
* Have a pretty good schedule to follow.

Problems/Suggested Solutions

* Our FA, Prof. Temkin, made some suggestions for revising our schedule. The schedule will be changed accordingly to match his suggestions.
* It was difficult to get a lot of work done this week because of midterms, homework and a project all due this week. Next week will not be as busy and will give me a chance to dig deeper into the WCP.

Plans

* Start using our dev board with microcontroller. Figure out how it works and how to use some basic functions.

Harrison Owens

Hours spent on the project: 3.25

* Team Meeting: 1.75 hours
  + Worked on PDP: 30 mins
  + Made schedule for next 2 semesters: 1.25 hours
* Additional work on PDP: 1.5 hours
* Preliminary Research on Atmel Studio:20 mins

Accomplishments

* Started Preliminary research on Interfacing with Microcontroller
* Helped complete draft of the PDP

Problem

* Not much work was accomplished to midterms and projects.
* Still could not contribute ideas due to lack of research

Plan

* Within the weekend continue becoming familiar with Microcontroller

Kaidi Xu

Hours spent on the project: 3.25

* Team Meeting: 1.75 hours

Worked on PDP: 30 mins

Made schedule for next 2 semesters: 1.25 hours

* Additional work on PDP: 1.5 hours

Accomplishments

- Helped complete draft of the PDP

- Complete the schedule for next 2 semester

Problem:

* We did not spend a lot of time on project because of midterm and homework, so a lot of work have not done
* There is something we should change at the schedule

Plan:

* Start using our dev board with Microcontroller

Chris Pavlina

* Hours spent:
  + Work on PDP: 2 hours
  + Work on Coding Style Guidelines: 2 hours
  + Work on schedule: 1 hour
  + Work on DDS test board: 5 hours
* Accomplishments:
  + DDS test board nearly complete
  + Schedule finalized
  + PDP, PSP
* Problem:
  + None currently
* Plan:
  + Finish DDS test board, have produced by Monday